Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS60355 |
| Project Name | Calculating family expenses using service now |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering name, email, and password | 2 | High | Developer |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email after registration | 1 | High | Developer |
| Sprint-1 | Login | USN-3 | As a user, I can log in using email and password | 1 | High | Developer |
| Sprint-1 | Login | USN-4 | As a user, I can log out securely | 1 | Medium | Developer |
| Sprint-2 | Income Management | USN-5 | As a user, I can add income details | 2 | High | Developer |
| Sprint-2 | Expense Management | USN-6 | As a user, I can add daily expense details | 3 | High | Developer |
| Sprint-2 | Category Management | USN-7 | As a user, I can create and manage expense categories | 2 | Medium | Developer |
| Sprint-3 | Calculation | USN-8 | As a user, system auto-calculates total income & expenses | 3 | High | Developer |
| Sprint-3 | Savings Calculation | USN-9 | As a user, I can view savings (Income – Expense) | 2 | High | Developer |
| Sprint-3 | Reports & Dashboard | USN-10 | As a user, I can generate monthly and category-wise reports | 3 | Medium | Developer |
| Sprint-4 | Admin Management | USN-11 | As an admin, I can manage users | 2 | Medium | Developer |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 01 Mar 2025 | 07 Mar 2025 | 10 | 07 Mar 2026 |
| Sprint-2 | 12 | 7 Days | 09 Mar 2025 | 15 Mar 2025 | 11 | 16 Mar 2025 |
| Sprint-3 | 10 | 7 Days | 17 Mar 2025 | 23 Mar 2025 | 10 | 23 Mar 2025 |
| Sprint-4 | 8 | 7 Days | 25 Mar 2025 | 31 Mar 2025 | 8 | 31 Mar 2025 |

Velocity Calculation

Velocity = Average Story Points Completed per Sprint

= (10 + 11 + 10 + 8) / 4
= 39 / 4

= 9.75 ≈ 10 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as scrum. However, burn down charts can be applied to any project containing measurable progress over time.

- Total Story Points Planned = 40

- Total Story Points Completed = 39

- Remaining = 1 (Completed in next iteration)

Burndown trend shows steady completion across sprints with slight delay in Sprint-2.