A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (Usually in Fibonacci series: 1, 2, 3, 5)

Very Easy task → 1
Normal task → 2
Moderate task → 3
Difficult task → 5

Story point – 5 (1,2,3,5)

Sprint 1
Duration: 01 March 2026 – 07 March 2026

Data Collection (Epic 1)
 Gathering Data (USN1) – 2
 Loading Data (USN2) – 1

Data Preparation (Epic 2)
 Handling Missing Values (USN3) – 3
 Creating Fields (USN4) – 3
 Handling Inconsistency in Data (USN5) – 3

Total Story Point in Sprint 1
= 2 + 1 + 3 + 3 + 3
= 12

Sprint 2
Duration: 09 March 2026 – 15 March 2026

Data Visualization (Epic 3)
 Bar Chart (USN6) – 2
 Pie Chart (USN7) – 2
 Line Chart (USN8) – 2
 Map (USN9) – 4

Dashboard (Epic 4)
 Developing Dashboard (USN10) – 5

Story (Epic 5)
 Developing Story (USN11) – 5

Total Story Point in Sprint 2
= 2 + 2 + 2 + 4 + 5 + 5
= 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points Completed
= 12 + 20
= 32

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints
= 32 / 2
= 16

Your team’s velocity is 16 Story Points per Sprint.